## Slide 1
PROJECT PROGRESS REPORT | WEEK 10
Human Sentiment Analysis
3-class visual sentiment on the MSCTD En-De multimodal dialogue corpus
Shaik Sameer
6944091
Dataset preparation, GitHub & logs
Ammineni Harshitha
6952560
Face extraction & face model
Tharigopula Sai Teja
6945944
Augmentation & robustness
Kakumanu Ravi Teja
6905377
Full-image transfer learning
Mosi Curran
6946833
Fusion model & multimodal CLIP
Module: EEEM068 Applied Machine Learning | Convenor: Dr. Sobhan Asasi | Friday, 1 May 2026

## Slide 2
01 / CONTEXT
Problem, Dataset & Approach
Task
Predict negative / neutral / positive sentiment from a single dialogue image (and optionally its English utterance).
Why this is hard
Sparse, ambiguous facial cues - many neutral/mild expressions
No-face frames (objects, side profiles, occlusions) require fallback
Multi-speaker scenes need per-face aggregation
Class imbalance - macro-F1 is the headline metric
Dataset - MSCTD (En-De)
~30,370 utterances across ~3,000 dialogue scenes
Re-stratified 70 / 15 / 15 split at the SCENE level (seed 42) - prevents context leakage
Single source of truth: data/processed/msctd_master.csv
Approach
Face stream: MTCNN -> ResNet-18
Image stream: frozen ResNet-50 + MLP head
Late fusion MLP (face_probs + image_probs + num_faces + flag)
Extra credit: CLIP image+text multimodal
EEEM068 Applied Machine Learning - University of Surrey - Spring 2026
2 / 10

## Slide 3
02 / PIPELINE
7-Notebook Pipeline & Current Status
01
Dataset prep
DONE
02
Face extraction
DONE
03
Face model (ResNet-18)
DONE
04
Augmentation & robustness
RUNNING
05
Full-image ResNet-50
PENDING
06
Late-fusion MLP
PENDING
07
CLIP multimodal (extra)
PENDING
3 of 7 notebooks complete | 1 currently running | 3 remaining
Scene-level split
70 / 15 / 15 stratified on scene_id (seed 42) - no dialogue context leaks across splits.
Multi-face policy
Each detected face stored separately; per-face softmax mean-pooled to image level.
No-face fallback
face_detected_flag=0 -> fusion MLP falls back on a neutral training-prior.
EEEM068 Applied Machine Learning - University of Surrey - Spring 2026
3 / 10

## Slide 4
03 / PROGRESS
What We Have Completed (Notebooks 01 - 03)
01
Dataset Preparation
Lead: Sameer
Built the unified msctd_master.csv (En-De pooled)
Stratified 70/15/15 SCENE-level split (seed 42)
EDA plots: class dist, split dist, sample faces, text length
KEY OUTPUT
data/processed/msctd_master.csv
02
Face Extraction (MTCNN)
Lead: Harshitha
facenet-pytorch MTCNN over every image
224x224 face crops -> data/faces/
Captured num_faces and face_detected_flag per image
KEY OUTPUT
data/processed/face_metadata.csv
03
Face Model (ResNet-18)
Lead: Harshitha
ResNet-18, class-weighted CE, 15 epochs, lr 1e-4
Test set (n=6,564 face crops): acc 0.382 / macro-F1 0.378
Best class neutral (F1 0.42), worst positive (F1 0.32)
KEY OUTPUT
outputs/model_checkpoints/face_resnet18.pth
EEEM068 Applied Machine Learning - University of Surrey - Spring 2026
4 / 10

## Slide 5
04 / IN PROGRESS
Currently Running - Notebook 04: Augmentation & Robustness
Three-experiment robustness study
Lead: Sai Teja (with Harshitha for the face checkpoint)
A
Train original -> test original
Baseline (NB03)
DONE
B
Train original -> test degraded
Drop quantified
DONE
C
Train mixed (orig + degraded) -> test both
Eval pending
TODAY
Degradation families (severities 0.25 / 0.50 / 0.75)
Frequency: Gaussian blur, additive noise
Spatial: downscale, perspective, rotation
Brightness: exposure shift, gamma
Results so far (face-level, n=6,564)
Experiment | Accuracy | Macro-F1 | Status
A orig -> orig | 0.382 | 0.378 | done
B orig -> degraded | 0.357 | 0.322 | done
C mixed -> orig | --- | --- | running
C mixed -> degraded | --- | --- | running
Key finding so far
Under degradation the unaugmented model collapses toward 'negative': recall jumps to 0.70 while neutral/positive recall fall to ~0.18-0.20.
This motivates Experiment C - augmented training should restore neutral/positive recall without losing original-test performance.
EEEM068 Applied Machine Learning - University of Surrey - Spring 2026
5 / 10

## Slide 6
05 / RESULTS
Initial Quantitative Results
Per-class F1 - face_resnet18 on the held-out test split
Chart: 
| negative | neutral | positive
Test on original | 0.389 | 0.423 | 0.323
Test on degraded | 0.464 | 0.243 | 0.26
Takeaways
Face-only is weak (acc 0.382) - by design: scene context is missing.
Neutral wins on original images; collapses under degradation.
Negative recall spikes to 0.70 on degraded data: model is over-predicting one class.
Macro-F1 drops 0.378 -> 0.322 = -15% relative.
Augmented training (Exp C) and the full-image / fusion stages are designed to close these gaps.
EEEM068 Applied Machine Learning - University of Surrey - Spring 2026
6 / 10

## Slide 7
06 / WHO DOES WHAT
Task Distribution Across the Group
Each member owns one stage end-to-end - but every member must understand the whole pipeline (oral exam = 40%).
Member | Student ID | Primary focus | Notebook(s) | Key artefacts
Shaik Sameer | 6944091 | Dataset prep, repo & log management | Notebook 01 | msctd_master.csv, EDA plots, GitHub repo, weekly logs
Ammineni Harshitha | 6952560 | Face extraction & face model | Notebooks 02, 03 | face_metadata.csv, face_resnet18.pth, predictions, CMs
Tharigopula Sai Teja | 6945944 | Augmentation & robustness experiments | Notebook 04 | degraded_faces/, face_resnet18_augmented.pth, robustness table
Kakumanu Ravi Teja | 6905377 | Full-image transfer-learning model | Notebook 05 | full_image_resnet50_mlp.pth, image-level metrics
Mosi Curran | 6946833 | Fusion model + multimodal CLIP (extra credit) | Notebooks 06, 07 | fusion_mlp.pth, clip_multimodal_classifier.pth, final_model_comparison.csv
EEEM068 Applied Machine Learning - University of Surrey - Spring 2026
7 / 10

## Slide 8
07 / TIMELINE
What Each Person Will Finish & By When
Phase1
18th march
Phase 2
April 1st
Phase 3
17th April
Phase 4
27th April
Final phase
8th May
Sai Teja
NB04 - finish Experiment C eval + robustness table
Due by 30th march
Ravi Teja
NB05 - full-image ResNet-50 + MLP head training
due 17th april
Mosi Curran
NB06 - late-fusion MLP + final comparison
due 27th april
Mosi Curran
NB07 - CLIP multimodal (extra credit)
due Wed 11th may
Harshitha + Sai
Re-run face training with best aug. config (if time)
Due by 12th april
Sameer
Repo hygiene, weekly logs, README, viva-prep
All
IEEE report draft + final 5-min slides
This week
Core deliverable
Extra credit
Continuous / shared
EEEM068 Applied Machine Learning - University of Surrey - Spring 2026
8 / 10

## Slide 9
08 / PROCESS
GitHub Activity, Weekly Logs & Reproducibility
GitHub repository
Repo: EEEM068-Human-Sentiment-Analysis (private)
Instructor 'elsobhano' invited as collaborator
Branching: feature/<name>-<topic> -> PR -> main
Conventional commits, e.g. feat(nb03): face model first pass
Weekly logs (logs/week_N/)
One <name>_log.md per member, every week from week 7
Records: tasks, commits, hyperparameters, results, blockers
Commit message form: logs(week_N): <name> - <summary>
TA / Sobhan can audit individual contribution from logs + git
Reproducibility
Single config in src/config.py (paths, seeds, hyperparams)
src.utils.seed_everything(42) at the top of every notebook
Outputs versioned in outputs/ ; checkpoints in model_checkpoints/
scripts/setup_data.* for one-click data download + verify
Action this week: every member commits at least one weekly log + one feature branch PR. Lab-hours check-in with Dr. Asasi to confirm direction.
EEEM068 Applied Machine Learning - University of Surrey - Spring 2026
9 / 10

## Slide 10
09 / CLOSING
Risks, Asks & Thank You
Top risks we are tracking
CPU-only training: NB04-07 each take hours; we have planned around it but slip risk is real.
Face model is barely above chance on its own; the value comes from fusion in NB06.
Class imbalance + many neutral mild expressions may cap performance on neutral.
MSCTD images sometimes contain no detectable face -> we rely on the no-face fallback path.
Asks for the instructor
Confirm scope of the 'extra credit' multimodal CLIP task is acceptable as Notebook 07.
Sign-off on the late-fusion architecture (face_probs + image_probs + num_faces + flag).
Lab-hours slot to walk through the face-model error analysis.
Confirm GitHub access (elsobhano) - if not visible, please flag so we can re-invite.
Thank you - questions welcome.
Sameer / Harshitha / Sai Teja / Ravi Teja / Mosi